Central Workflow System Activity List

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Activity # | Activity Name | Activity Name Description | # of Days | Start Date | Dependencies | Milestones |
| 1 | Collaboration | Collaboration Tools | 1 | 11/01/17 |  | Github, Trello, Office365 Group account |
| 2 | Resubmission | Submission of SYSADD Files | 1 | 15/01/17 | Finalized Documents | Submitted Documents |
| 3 | Activity List | Listing of Activities to be done in CSPROJ | 1 | 21/01/17 |  | Activity List |
| 4 | RFP/SOW | Release of RFP/SOW | 1 | 22/01/17 |  | SOW List |
| 5 | Design | System Design Plan | 1 | 23/01/17 |  |  |
| 6 | Implementation | System Implementation Plan | 1 | 23/01/17 |  |  |
| 7 | Develop | Develop Server Application | 30 | 23/01/17 |  | Developed Server Side |
| 7.1 | GUI | Develop User Interface | 7 | 23/01/17 |  | Developed GUI |
| 7.2 | XYZ | Develop XYZ Interface | 7 | 28/01/17 |  | Developed XYZ |
| 7.3 | Server | Procure Server | 7 | 04/02/17 |  | Procured Server |
| 7.4 | Work Station | Procure WorkStation | 7 | 04/02/17 |  | Procured Work Station |
| 7.5 | Database | Procure Database | 7 | 04/02/17 |  | Procured Database |
| 7.6 | UI Tools | Procure User Interface Building Tool | 7 | 11/02/17 |  | Procured Collab Tools |
| 7.7 | OS | Procure Operating System | 7 | 11/02/17 |  | Procured OS |
| 7.8 | Integration | Perform Integration Testing | 7 | 19/02/17 |  | Tested Integration |
| 7.9 | Conversation | Develop Conversation Plan | 7 | 05/03/17 |  | Developed Plan |
| 7.1.1 | Manual | Develop User Manual | 3 | 12/03/17 |  | Produced Manual with FAQs |
| 7.1.2 | Transition Management | Transition Management | 7 | 12/03/17 |  |  |
| 8 | Completion | Project Completion | 7 | 15/03/17 |  | Fully Developed System |
| 9 | Closure | Project Closure | 3 | 15/03/17 |  | Contract Signed |
| 10 | Documentation | Finalization of Documents | 3 | 18/03/17 |  | Final Documentation and Presentation |
| 11 | Presentation | Presentation | 1 | 20/03/17 |  |  |